Block Model Compression Algorithm Project Charter

Software Engineering Project 2025, Semester 2

Project Overview

Develop a high-performance block model compression algorithm that processes 3D geological data efficiently. The program must read uncompressed block models from standard input and output compressed data with optimal speed and compression ratios.

Competition Goals:

- Win leaderboard categories for processing speed and/or compression performance

- Handle very large models that exceed physical memory capacity

- Process data in parent block slices (memory-efficient streaming)

Team Members & Roles

Team Member 1: Project Lead & Architecture

Specific Technical Tasks:

- Design the main program structure and module interfaces

- Create the main() function that orchestrates input reading → compression → output

- Implement the parent block grid calculator (divides model into parent blocks)

- Design error handling and edge case management

- Set up continuous integration pipeline for automatic testing

Key Deliverables:

- Main program entry point (main.py or main.cpp)

- Parent block boundary calculation functions

- Integration between all modules

- Final executable submission to verification service

Example Code Structure:

def main():

# Read header and create parent block grid

# Process each parent block slice

# Coordinate between parser, compressor, and output formatter

Team Member 2: Input Parser & Data Structures

Specific Technical Tasks:

- Write functions to read the 6-number header (x_count,y_count,z_count,parent_x,parent_y,parent_z)

- Implement tag table parser that builds character→label mapping dictionary

- Create block data reader that processes one slice at a time (memory constraint)

- Design Block class/struct with properties: (x,y,z,label)

- Handle coordinate system conversion (input uses bottom-to-top, left-to-right ordering)

Key Deliverables:

- parse_header() function

- parse_tag_table() function returning {'o': 'sea', 'w': 'WA', ...}

- read_slice(slice_number) function that returns 2D array of blocks

- Block data structure definition

- Input validation (ensure model dimensions match header)

Example Functions:

def parse_header(line):

# Returns (x_count, y_count, z_count, parent_x, parent_y, parent_z)

def read_slice(slice_num, x_count, y_count, tag_map):

# Returns 2D array of Block objects for one Z-slice

Team Member 3: Core Compression Algorithm

Specific Technical Tasks:

- Implement rectangle-finding algorithm within each parent block

- Write function to detect uniform regions (all same color) for easy compression

- Create optimal rectangular decomposition for mixed-color parent blocks

- Implement greedy rectangle-packing algorithm (largest rectangles first)

- Handle edge cases where parent blocks contain complex patterns

Key Deliverables:

- compress_parent_block(block_2d_array) function

- find_largest_rectangle(grid, target_label) function

- decompose_into_rectangles(parent_block) function

- Rectangle merging optimization

- Algorithm that guarantees 100% coverage with no overlaps

Example Algorithm:

def compress_parent_block(blocks):

# 1. Try to compress entire parent block if uniform

# 2. If not uniform, find largest rectangles of each color

# 3. Use greedy packing to minimize output block count

# Returns list of compressed blocks: [(x,y,z,w,h,d,label), ...]

Team Member 4: Memory Management & Streaming

Specific Technical Tasks:

- Implement slice buffer that holds max parent_z slices in memory

- Create sliding window mechanism for processing sequential slices

- Design garbage collection strategy for processed slices

- Implement memory usage monitoring and limits

- Handle parent blocks that span multiple Z-slices

Key Deliverables:

- SliceBuffer class with fixed memory footprint

- process_slice_window() function for parent blocks spanning Z-direction

- Memory profiling utilities

- Stream processing coordinator that never loads full model

- Memory usage reporting and optimization

Example Implementation:

class SliceBuffer:

def __init__(self, max_slices):

self.buffer = {}  # slice_num -> 2D_array

self.max_size = max_slices

def add_slice(self, slice_num, slice_data):

# Add slice, remove old ones if buffer full

def get_parent_block_region(self, px, py, pz):

# Extract parent block spanning multiple Z-slices

Team Member 5: Output Formatter & Validation

Specific Technical Tasks:

- Write output formatter: format_block(x,y,z,w,h,d,label) → "x,y,z,w,h,d,label\n"

- Implement validation checker that ensures every input block is covered exactly once

- Create overlap detection algorithm

- Build coverage verification (check all coordinates from original input are represented)

- Implement label consistency checker (no color changes)

Key Deliverables:

- write_compressed_block(block) function

- validate_compression(input_blocks, output_blocks) function

- Coverage map builder and checker

- Overlap detection algorithm

- Automated validation test suite

Example Validation:

def validate_compression(original_dims, compressed_blocks):

# Create 3D coverage map

# Mark each coordinate covered by output blocks

# Verify 100% coverage with no overlaps

# Check label consistency

Team Member 6: Performance Optimization

Specific Technical Tasks:

- Profile bottlenecks using cProfile (Python) or performance tools

- Optimize rectangle-finding algorithms (avoid O(n^4) naive approaches)

- Implement data structure optimizations (use NumPy arrays, efficient lookups)

- Add parallel processing for independent parent blocks

- Optimize I/O operations (buffered reading/writing)

Key Deliverables:

- Performance profiling reports and bottleneck identification

- Optimized rectangle-finding algorithm (target: O(n^3) or better)

- Parallel processing implementation for parent block compression

- I/O optimization (minimize system calls)

- Speed benchmarking utilities

Optimization Targets:

# Before: O(n^4) naive rectangle search

# After: O(n^3) dynamic programming or sweep line algorithm

def find_max_rectangle_optimized(grid, label):

# Use histogram-based approach or other advanced technique

Team Member 7: Algorithm Research & Advanced Techniques

Specific Technical Tasks:

- Research "Largest Rectangle in Binary Matrix" algorithms

- Investigate geological block model compression papers

- Implement multiple compression strategies (greedy vs optimal)

- Design heuristics for complex irregular patterns

- Explore machine learning approaches for pattern recognition

Key Deliverables:

- Literature review of rectangular decomposition algorithms

- Implementation of 2-3 different compression approaches

- Heuristic algorithms for choosing rectangle placement order

- Comparison framework for testing different strategies

- Advanced techniques documentation

Research Areas:

- Dynamic programming approaches for optimal rectangle packing

- Sweep line algorithms for geometric problems

- Graph-based region merging techniques

- Genetic algorithms for optimization

Team Member 8: Testing & Quality Assurance

Specific Technical Tasks:

- Generate synthetic test data with known optimal compression ratios

- Create automated test runner for multiple test cases

- Implement regression testing for performance benchmarks

- Build stress testing for large models (approaching memory limits)

- Create debugging utilities and visualization tools

Key Deliverables:

- Test data generator (various complexity levels)

- Automated test suite with pass/fail criteria

- Performance regression testing framework

- Memory stress testing utilities

- Debugging visualization tools (show parent blocks, rectangles found)

Example Test Cases:

def generate_test_case(size, complexity):

# Generate models with known patterns

# Uniform regions (easy compression)

# Checkerboard patterns (hard compression)

# Real geological-like structures

Detailed Technical Implementation Plan

Critical Algorithm: Rectangle Decomposition

The core challenge:

Given an 8×8 parent block with mixed colors (like the sea/SA example), find the minimum number of rectangles to represent it.

Algorithm Options:

- Greedy Approach: Find largest rectangle of each color, remove it, repeat

- Dynamic Programming: Optimal solution but slower

- Heuristic Approaches: Good balance of speed and compression

Memory Constraint Implementation

Key Requirement:

Process models slice-by-slice, never loading entire model into memory.

Implementation Strategy:

# Process parent blocks that span Z-direction

for z_start in range(0, z_count, parent_z):

z_end = min(z_start + parent_z, z_count)

slice_window = load_slices(z_start, z_end)  # Only load parent_z slices

for px in range(0, x_count, parent_x):

for py in range(0, y_count, parent_y):

parent_block = extract_parent_block(slice_window, px, py)

compressed = compress_parent_block(parent_block)

output_blocks.extend(compressed)

# Free memory for these slices before loading next window

Specific Programming Challenges

Rectangle Finding Algorithm:

def find_largest_rectangle(grid, target_label):

# Use histogram-based approach for O(n^3) complexity

# For each row, calculate histogram of consecutive target_label blocks

# Find largest rectangle in histogram (classic algorithm)

# Return (x, y, width, height) of largest rectangle

Parent Block Subdivision:

def get_parent_block_boundaries(x_count, y_count, z_count, parent_x, parent_y, parent_z):

# Calculate all parent block start positions

# Example: if x_count=64, parent_x=8, then parent blocks start at x=[0,8,16,24,32,40,48,56]

# Must handle cases where dimensions don't divide evenly

Performance Targets

- Speed Goal: Beat baseline Python script (measure in blocks processed per second)

- Compression Goal: Achieve better than 50% compression on typical geological data

- Memory Goal: Handle 1GB+ models on machines with 500MB available memory

Integration Dependencies

- Parser → Compressor: Block objects with (x,y,z,label) properties

- Compressor → Output: List of compressed blocks with (x,y,z,w,h,d,label)

- Memory Manager → All: Slice data provision and cleanup coordination

- Validator → All: Verification that compression is lossless and valid

Technical Specifications

Input Format:

- Header: x_count,y_count,z_count,parent_x,parent_y,parent_z

- Tag table: character-label pairs ending with blank line

- Block data: character grid with slice separation

Output Format:

- Per block: x_position,y_position,z_position,x_size,y_size,z_size,label

Constraints:

- Tag table ≤ 256 entries

- Model dimensions ≤ 65536 per axis

- Parent block size ≤ 256 per dimension (typically ~10)

- Must process in parent block thickness slices (memory limit)

Success Metrics

- Compression Ratio: Output blocks / Input blocks (lower is better)

- Processing Speed: Relative to baseline Python script (higher is better)

- Memory Efficiency: Ability to handle models exceeding physical memory

- Correctness: 100% validation success on all test cases

Implementation Options

- Python: Easier development, good for algorithm prototyping

- Compiled (.exe): Potentially faster execution, more complex deployment

Meeting Schedule

- Weekly Status Meetings: Every Monday 2:00 PM

- Code Review Sessions: Wednesday & Friday afternoons

- Integration Sprints: Weekends as needed

Communication Channels

- Primary: [Team messaging platform]

- Code Repository: [Git repository URL]

- Document Sharing: [Shared drive location]

Risk Management

- Performance Risk: Regular benchmarking against baseline

- Memory Risk: Early testing with large synthetic datasets

- Integration Risk: Continuous integration and frequent merging

- Scope Risk: Focus on core functionality first, then optimize