# UG-BLOCK-16 — Weekly Meeting Minutes (Week 10)

Date: 15 October 2025

Time: 6:00 PM – 6:45 PM

Location: Online (Microsoft Teams)

Chair: Izak Tye Stentiford (Scrum Master)

Minute-Taker: Mohammad Ali Rezaei

## Attendees

Izak Tye Stentiford (Scrum Master)

Mohammad Ali Rezaei

Adam Dao

Calvin McCann

Hamidur Rahim Mahir

Pezhman Beheshtian

Tyler McKinley (DIT)

Yuzhe Ma

All members attended.

## 1. Meeting Opened

Meeting formally opened at 6:00 PM.

## 2. Discussion Items

Exam Schedule: The team reviewed individual exam dates and workloads.

Titan Submission: Adam submitted the latest version to Titan to check the team’s current leaderboard standing.

Final Report & Presentation: Discussed expectations, outline, and distribution of writing tasks.

GitHub Review: Team reviewed repository branches, pull requests, and agreed on improving review workflow.

Coding Progress: Members will continue collaborative development and testing.

Documentation Priority: Emphasised documentation as a parallel priority with coding.

Scrum Tasks: Izak created and assigned several new tasks on the Scrum board to reflect upcoming milestones.

Final Report Skeleton: Agreed to begin drafting the report structure this week to streamline writing and editing.

## 3. Upcoming Tasks

| Task | Assigned | Due | Status |
| --- | --- | --- | --- |
| Submit latest Titan test | Adam Dao | Completed | ✅ Done |
| Continue coding improvements | All members | Ongoing | In progress |
| Update and expand documentation | All members | Ongoing | In progress |
| Create final report skeleton | All members | Before next meeting | Planned |
| Review GitHub branches and pull requests | Team | Before TA meeting | In progress |

## 4. Next Meetings

TA Meeting: Monday 20 October 2025

Group Meeting: Wednesday 22 October 2025 at 6:00 PM

## 5. Meeting Closed

Meeting formally closed at 6:45 PM.